Corner Kona: 48-Hour Sprint Developer Task Assignments

Team Structure: 2 Senior Developers + 4 New Developers | Deadline: 48 Hours

1. Overview & Mentorship Structure

With a 48-hour delivery timeline, the team follows a paired mentorship model. The 4 new team members are assigned isolated, highly modular features (zero backend risk), while the 2 senior engineers lead core state logic, checkout gateways, and review pull requests.

| Role / Person | Assigned Module | Mentor / Reviewer | Complexity |
| --- | --- | --- | --- |
| Developer 1 (New) | Social Share & Copy Link System | Senior Developer 1 | Low (UI/Browser API) |
| Developer 2 (New) | XML Sitemaps, Robots & Schema SEO | Senior Developer 1 | Low (Next.js Config) |
| Developer 3 (New) | Audio Progress Persistence & Chapters | Senior Developer 2 | Low (LocalStorage) |
| Developer 4 (New) | YouTube Video Embed & Format Stage | Senior Developer 2 | Low (Iframe/React) |

2. 48-Hour War Room Schedule

Hours 0 – 2: Morning Kickoff, branch creation, Starter Kit code walk-through.

Hours 2 – 14: All 4 new developers push their initial working component versions.

Hours 14 – 20: First integration review — Seniors review and merge beginner branches into develop.

Hours 20 – 24: Full-team smoke test on local server (http://localhost:3000).

Hours 24 – 36: Seniors wire Antar Yatra checkout simulation and Commenting engine.

Hours 36 – 42: Hard Code Freeze — No new features. Visual polish, responsive checks & bug fixes.

Hours 42 – 48: Final end-to-end dry run and client delivery.

3. Detailed Tasks for New Developers (With Ready-to-Use Code)

Developer 1 (New): Social Share Buttons & Quick Actions

Goal: Create reusable sharing buttons for WhatsApp, X (Twitter), and Copy Link with a live confirmation checkmark.

Files: components/social-share.tsx (New) -> integrate into components/pages/story-page.tsx and episode-page.tsx.

Why Simple: Code is completely UI-based, uses navigator.clipboard, and requires no backend database changes.

Starter Code for Developer 1 (components/social-share.tsx):

'use client' import React, { useState } from 'react' import { Share2, Check, MessageCircle, Twitter } from 'lucide-react' export function SocialShare({ title, url }: { title: string; url: string }) { const [copied, setCopied] = useState(false) const fullUrl = typeof window !== 'undefined' ? (url.startsWith('http') ? url : window.location.origin + url) : url const handleCopy = async () => { await navigator.clipboard.writeText(fullUrl) setCopied(true) setTimeout(() => setCopied(false), 2000) } return ( <div className="flex items-center gap-2 py-4"> <span className="text-xs font-bold uppercase tracking-wider text-muted-foreground mr-2">Share:</span> <a href={`https://api.whatsapp.com/send?text=${encodeURIComponent(title + ' ' + fullUrl)}`} target="_blank" rel="noopener noreferrer" className="flex items-center gap-1.5 rounded-full bg-emerald-500/10 px-3 py-1.5 text-xs font-semibold text-emerald-500 hover:bg-emerald-500/20 transition" > <MessageCircle className="size-3.5" /> WhatsApp </a> <a href={`https://twitter.com/intent/tweet?text=${encodeURIComponent(title)}&url=${encodeURIComponent(fullUrl)}`} target="_blank" rel="noopener noreferrer" className="flex items-center gap-1.5 rounded-full bg-sky-500/10 px-3 py-1.5 text-xs font-semibold text-sky-500 hover:bg-sky-500/20 transition" > <Twitter className="size-3.5" /> X (Twitter) </a> <button onClick={handleCopy} className="flex items-center gap-1.5 rounded-full bg-secondary px-3 py-1.5 text-xs font-semibold hover:bg-muted transition" > {copied ? <Check className="size-3.5 text-emerald-500" /> : <Share2 className="size-3.5" />} {copied ? 'Copied!' : 'Copy Link'} </button> </div> ) }

Definition of Done: Clicking icons launches WhatsApp and Twitter with title/URL; Copy Link copies to clipboard with visual feedback.

Developer 2 (New): Dynamic Sitemaps, robots.txt & SEO Schema

Goal: Provide clean XML sitemaps for Hindi and English URLs, robots.txt, and basic JSON-LD structured data.

Files: app/sitemap.ts (New), app/robots.ts (New), components/seo/schema-script.tsx (New).

Why Simple: Next.js provides native file-based conventions for sitemaps and robots; no complex parsing needed.

Starter Code for Developer 2 (app/sitemap.ts):

import { MetadataRoute } from 'next' import { brand } from '@/config/brand' import { getCategories, getEpisodes, getStories } from '@/lib/content/repository' export default async function sitemap(): Promise<MetadataRoute.Sitemap> { const [categories, episodes, stories] = await Promise.all([ getCategories(), getEpisodes({ premium: false }), getStories(), ]) const baseUrl = brand.url const routes: MetadataRoute.Sitemap = [ { url: baseUrl, lastModified: new Date(), priority: 1.0 }, { url: `${baseUrl}/en`, lastModified: new Date(), priority: 1.0 }, { url: `${baseUrl}/podcasts`, lastModified: new Date(), priority: 0.9 }, { url: `${baseUrl}/en/podcasts`, lastModified: new Date(), priority: 0.9 }, { url: `${baseUrl}/videos`, lastModified: new Date(), priority: 0.9 }, { url: `${baseUrl}/antar-yatra`, lastModified: new Date(), priority: 0.9 }, ] categories.forEach((cat) => { routes.push({ url: `${baseUrl}/${cat.slug}`, lastModified: new Date(), priority: 0.8 }) routes.push({ url: `${baseUrl}/en/${cat.slug}`, lastModified: new Date(), priority: 0.8 }) }) episodes.forEach((ep) => { routes.push({ url: `${baseUrl}/podcasts/${ep.slug}`, lastModified: new Date(), priority: 0.7 }) }) stories.forEach((st) => { routes.push({ url: `${baseUrl}/stories/${st.slug}`, lastModified: new Date(), priority: 0.7 }) }) return routes }

Starter Code for Developer 2 (app/robots.ts):

import { MetadataRoute } from 'next' import { brand } from '@/config/brand' export default function robots(): MetadataRoute.Robots { return { rules: { userAgent: '*', allow: '/', disallow: ['/admin', '/api/'], }, sitemap: `${brand.url}/sitemap.xml`, } }

Definition of Done: Visiting http://localhost:3000/sitemap.xml and http://localhost:3000/robots.txt returns valid output.

Developer 3 (New): Audiobook Playback Persistence & Chapter Selector

Goal: Save audio position to browser localStorage and render interactive chapter pills that jump audio when clicked.

Files: components/audio/audio-context.tsx, components/audio/audiobook-chapters.tsx (New).

Why Simple: Uses simple browser localStorage calls and standard React useState.

Starter Code Snippet for Developer 3 (in audio-context.tsx):

// Add inside AudioProvider: useEffect(() => { if (currentTrack && currentTime > 3) { localStorage.setItem(`ck_progress_${currentTrack.id}`, String(currentTime)) } }, [currentTrack, currentTime]) // When loading a track in playTrack: const playTrack = (episode: Episode) => { const saved = localStorage.getItem(`ck_progress_${episode.id}`) setCurrentTrack(episode) setIsPlaying(true) if (saved) { seek(Number(saved)) } }

Definition of Done: Refreshing the page while listening allows resuming audio from the saved second; chapter pills jump to time.

Developer 4 (New): YouTube Embedded Video Stage

Goal: Replace the static thumbnail on podcast episode pages with an embedded YouTube player and audio/video switch.

Files: components/media/youtube-embed.tsx (New), components/pages/episode-page.tsx.

Why Simple: Standard responsive iframe component with tailwind aspect-ratio.

Starter Code for Developer 4 (components/media/youtube-embed.tsx):

'use client' import React from 'react' export function YouTubeEmbed({ videoId, title = 'Corner Kona Video' }: { videoId: string; title?: string }) { return ( <div className="relative aspect-video w-full overflow-hidden rounded-3xl border border-white/10 shadow-2xl bg-black"> <iframe src={`https://www.youtube-nocookie.com/embed/${videoId}?rel=0&modestbranding=1`} title={title} allow="accelerometer; autoplay; clipboard-write; encrypted-media; gyroscope; picture-in-picture" allowFullScreen loading="lazy" className="absolute inset-0 size-full border-0" /> </div> ) }

Definition of Done: Users can watch YouTube video podcasts directly on the site without leaving Corner Kona.

4. Core Tasks for Senior Developers

Senior Developer 1: Interactive Comments & Discussion Feed

Goal: Build the micro-social community: comment box with emoji triggers, threaded replies, and like/report counters.

Files: components/comments/comment-box.tsx, components/comments/comment-list.tsx, app/api/v1/comments/route.ts.

Mentorship: Review code and mentor Developer 1 (Social Share) and Developer 2 (SEO/Sitemaps).

Definition of Done: Users can post a comment and reply to existing threads with instant UI feedback.

Senior Developer 2: Antar Yatra Monetization Gateway & CMS Expansion

Goal: Implement the subscription payment checkout (Razorpay/Stripe test sandbox) and add live blog updates in /admin.

Files: components/antar-yatra/antar-yatra-subscription-card.tsx, components/admin/admin-dashboard.tsx, app/api/admin/content/route.ts.

Mentorship: Review code and mentor Developer 3 (Audiobook Progress) and Developer 4 (YouTube Embed).

Definition of Done: Clicking 'Join Patron' launches test checkout modal; editors can publish live blog entries from admin panel.

5. Golden Rules for the 48-Hour Sprint

The 20-Minute Rule: If any beginner is stuck on a bug or error for more than 20 minutes, they must immediately ask their mentor. No silent stalling.

Git Hygiene: No direct commits to main. Each dev pushes to feat/developer-name and seniors merge via PR.

Windows Command Tip: On Windows PowerShell, always run local servers with: npm.cmd run dev.

Hard Code Freeze: Hour 40 marks the hard code freeze. The remaining 8 hours are dedicated to mobile QA and client rehearsal.